## Slide 1
Rational Unified Process
Part 2

## Slide 2
Introduction
Phases
Core Workflows
Best Practices
Tools
Notes: <number>
The Rational Unified Process™ (RUP) is a Web-enabled software engineering process that enhances team productivity and delivers software best practices to all team members. This e-coach makes process practical by providing prescriptive guidelines, templates and examples for all critical e-development activities. RUP is a customizable framework, which can easily be adapted to work the way you work. It is tightly integrated with Rational tools, allowing development teams to gain the full benefits of the Unified Modeling Language™ (UML), software automation, and other industry best practices.
TOOL MENTORS:Oddly enough, they’re all Rational software products...

## Slide 3
Team-Unifying Approach
The RUP unifies a software team by providing a common view of the development process and a shared vision of a common goal
Increased Team Productivity
  knowledge base of all processes
  view of how to develop software
  modeling language
  Rational provides many tools
Designer
Analyst
Tester
Architect
Tool
Specialist
Developer
Project
Management
Notes: <number>
The RUP offers:
A Team-Unifying Approach
The Rational Unified Process unifies the entire software development team and enhances team communication by providing each team member with one knowledge base, one modeling language and one view of how to develop software.
Everybody is involved; their roles and activities are well documented and are publishable over an intranet…
Re-iterate the HHGTTG and the Tower of Babel...

## Slide 4
Project Management
Environment
Supporting Workflows
Configuration & Change Mgmt
Business Modeling
Implementation
Test
Analysis & Design
Process Workflows
Deployment
Requirements
Preliminary Iteration(s)
Iter. #1
Phases
Iterations
Iter. #2
Iter. #n
Iter. #n+1
Iter. #n+2
Iter. #m
Iter. #m+1
Elaboration
Transition
Inception
Construction
time
content
Notes: <number>
Inception Defines the scope of the project. A business plan is often created to determine whether resources should be committed or not. The model is 20% complete.
Elaboration Plan project, specify features, baseline architecture. Requirements are firmed up, we’re now 80% complete. A detailed cost/resource estimation can be drawn up.
Construction Build the product. Several iterations.
Transition Move the product into and end user environment. Training, installation and support.
An iteration is a distinct sequence of activities based on an established plan and evaluation criteria, resulting in an executable release (internal or external)
A workflow shows all the activities you might go through to produce a particular set of artifacts – more later.

## Slide 5
Introduction
Phases
Core Workflows
Best Practices
Tools
Notes: <number>
The Rational Unified Process™ (RUP) is a Web-enabled software engineering process that enhances team productivity and delivers software best practices to all team members. This e-coach makes process practical by providing prescriptive guidelines, templates and examples for all critical e-development activities. RUP is a customizable framework, which can easily be adapted to work the way you work. It is tightly integrated with Rational tools, allowing development teams to gain the full benefits of the Unified Modeling Language™ (UML), software automation, and other industry best practices.
TOOL MENTORS:Oddly enough, they’re all Rational software products...

## Slide 6
The Rational Unified Process has four phases:
  Inception - Define the scope of project
  Elaboration - Plan project, specify features, baseline architecture
  Construction - Build the product
  Transition - Transition the product into end user community
time
Inception
Elaboration
Construction
Transition
Major Milestones

## Slide 7
Establishing the project's software scope and boundary conditions, including:
  an operational vision
  acceptance criteria
  what is intended to be in the product
  what is not.
Discriminating
  the critical use cases of the system
  the primary scenarios of operation that will drive the major design trade-offs.
Exhibiting, and maybe demonstrating, at least one candidate architecture against some of the primary scenarios

## Slide 8
Estimating
  the overall cost
  and schedule for the entire project
  and more detailed estimates for the elaboration phase that will immediately follow
Estimating potential risks (the sources of unpredictability)
Preparing the supporting environment for the project.

## Slide 9
Formulating the scope of the project.
Planning and preparing a business case.
Synthesizing a candidate architecture.
Preparing the environment for the project.
…

## Slide 10
Vision: The project's core requirements, key features, and main constraints are documented. Stakeholders …
Glossary: defines important terms used by the project.
Business Case: provides the necessary information from a business standpoint to determine whether or not this project is worth investing in.
Software Development Plan: all information required to manage the project. (Risk, time and durations, needed tools, changes, documentations)
Use-case model: a model of the system's intended functions and its environment, and serves as a contract between the customer and the developers.

## Slide 11
To ensure stability of:
  Architecture;
  Requirements;
  Plans.
To be able to predictably determine:
  Cost;
  Schedule.
To address all significant risks of the project, and to ensure all of them will be mitigated.
To establish a baseline architecture
  Derived from addressing the architectural significant scenarios

## Slide 12
To produce an evolutionary prototype
Verify baseline architecture
  Demonstrate that the architecture will support requirements of the system at a reasonable cost and time.
To establish a supporting environment.

## Slide 13
Defining, validating the baseline architecture.
Refining the Vision.
Creating detail of iteration plans for the construction phase.
Refining the development case and putting in place the development environment
Refining the architecture and selecting components.

## Slide 14
Software Architecture Document: provides a comprehensive architectural overview of the system, using a number of different architectural views to depict different aspects of the system.
Prototypes: One or more executable architectural prototypes have been created to explore critical functionality and architecturally significant scenarios.
Design model: an object model describing the realization of use cases, and serves as an abstraction of the implementation model and its source code.
Data model: a subset of the implementation model which describes the logical and physical representation of persistent data in the system.
Testing Mechanisms and refining previous Iteration’s artifacts.

## Slide 15
Completing the analysis, design, development and testing of all required functionality.
Achieving useful versions (alpha, beta, and other test releases)
Achieving adequate quality as rapidly as practical
To decide if the software, the sites, and the users are all ready for the application to be deployed.
Minimizing development costs by optimizing resources and avoiding unnecessary scrap and rework.
To achieve some degree of parallelism in the work of development teams.

## Slide 16
Resource management, control and process optimization
Complete component development and testing against the defined evaluation criteria
Assessment of product releases against acceptance criteria for the vision.

## Slide 17
The System: The executable system itself, ready to begin "beta" testing.
Training materials: the material that is used in training programs or courses to assist the end-users with product use, operation and/or maintenance.
Testing results and refining previous Iteration’s artifacts.

## Slide 18
Beta testing to validate the new system against user expectations
Beta testing and parallel operation relative to a legacy system that it's replacing
Training of users and maintainers
Roll-out to the marketing, distribution and sales forces
Tuning activities such as bug fixing, enhancement for performance and usability

## Slide 19
Achieving user self-supportability
Achieving stakeholder concurrence that deployment baselines are complete

## Slide 20
Executing deployment plans
Finalizing end-user support material
Testing the deliverable product at the development site
Creating a product release
Getting user feedback
Fine-tuning the product based on feedback
Making the product available to end users

## Slide 21
Product.
Release Notes: identify changes and known bugs in a version of a build or deployment unit that has been made available for use.
Installation Artifacts: refer to the software and documented instructions required to install the product.
End-User Support Material: Materials that assist the end-user in learning, using, operating and maintaining the product.
Testing results and refining previous Iteration’s artifacts.

## Slide 22
Introduction
Phases
Core Workflows
Best Practices
Tools
Notes: <number>
The Rational Unified Process™ (RUP) is a Web-enabled software engineering process that enhances team productivity and delivers software best practices to all team members. This e-coach makes process practical by providing prescriptive guidelines, templates and examples for all critical e-development activities. RUP is a customizable framework, which can easily be adapted to work the way you work. It is tightly integrated with Rational tools, allowing development teams to gain the full benefits of the Unified Modeling Language™ (UML), software automation, and other industry best practices.
TOOL MENTORS:Oddly enough, they’re all Rational software products...

## Slide 23
A set of activities that is performed by the various roles in a project
Describes a meaningful sequence of activities that produce a useful result (an artifact)
Shows interaction between roles

## Slide 24
Three key elements of each workflows:
  Artifacts
  Roles
  Activities
Workflow Detail: Prepare Environment for Project

## Slide 25
A piece of information that:
  Is produced, modified, or used by a process
  Defines an area of responsibility
  Is subject to version control.
An artifact can be a model, a model element, or a document. A document can enclose other documents.

## Slide 26
Represent a role that an individual may play on the project
Responsible for producing artifacts
Distinct from actors

## Slide 27
Tasks performed by people representing particular roles in order to produce artifacts

## Slide 28
  Business Modelling
  Requirements
  Analysis & Design
  Implementation
  Test
  Deployment

## Slide 29
Understand structure & dynamics of organization in which system is to be deployed
Understand current problems in the target organization & identify improvement potential
Ensure customers, end users & developers have common understanding of target organisation
Derive system requirements to support target organisation

## Slide 30
Business Vision
Business Architecture Document
Supplementary Business Specification
Business Rules (either as a document and/or as elements in the Business Analysis Model)
Business Glossary

## Slide 31
To establish and maintain agreement with the customers and other stakeholders on what the system should do.
To provide system developers with a better understanding of the system requirements.
To define the boundaries of (delimit) the system.
To provide a basis for planning the technical contents of iterations.
To provide a basis for estimating cost and time to develop the system.
To define a user-interface for the system, focusing on the needs and goals of the users.

## Slide 32
Glossary
Use-case model
Vision document
User-interface prototype

## Slide 33
Transform requirements into a design of the system
Evolve a robust architecture for the system
Adapt design to match the implementation environment, designing it for performance

## Slide 34
Software architecture document
Design model
Data model

## Slide 35
Define organization of the code, in terms of implementation subsystems organized in layers
Implement classes & objects in terms of components
Test developed components as units
Integrate results into an executable system

## Slide 36
Build
Implementation model

## Slide 37
Verify interaction between objects
Verify proper integration of all components of the software
Verify that all requirements have been correctly implemented
Identify & ensure defects are addressed prior to deployment

## Slide 38
Test Plan
Test Results
Test_Ideas List
Test Evaluation Summary

## Slide 39
Provide custom installation
Provide shrink wrap product offering
Provide software over internet

## Slide 40
Deployment Plan
End-user support material

## Slide 41
  Configuration & Change Management
  Project Management
  Environment

## Slide 42
Supports development methods
Maintains product integrity
Ensures completeness & correctness of configured product
Provides stable environment within which to develop product
Restricts changes to artifacts based on project policies
Provides an audit trail on why, when & by whom any artifact was changed

## Slide 43
Change requests
Configuration Management Plan
Workspace

## Slide 44
A framework for managing software-intensive projects
Practical guidelines for planning, staffing, executing & monitoring projects
A framework for managing risk

## Slide 45
Business case
Iteration plan
Iteration assessment
Risk list
Software development plan

## Slide 46
Design, implement and manage the project’s required technical environments
Define the technical architectures for the development, system validation, testing & staging/release management environments
When possible, standard architectural models for given types of platforms should be utilized when defining the production environment

## Slide 47
Development case
Development infrastructure

## Slide 48
Project Management
Environment
Business Modeling
Implementation
Test
Analysis & Design
Preliminary Iteration(s)
Iter. #1
Phases
Process Workflows
Iterations
Supporting Workflows
Iter. #2
Iter. #n
Iter. #n+1
Iter. #n+2
Iter. #m
Iter. #m+1
Deployment
Configuration & Change Mgmt
Requirements
Elaboration
Transition
Inception
Construction
In an iteration, you walk through all workflows

## Slide 49
Introduction
Phases
Core Workflows
Best Practices
Tools
Notes: <number>
The Rational Unified Process™ (RUP) is a Web-enabled software engineering process that enhances team productivity and delivers software best practices to all team members. This e-coach makes process practical by providing prescriptive guidelines, templates and examples for all critical e-development activities. RUP is a customizable framework, which can easily be adapted to work the way you work. It is tightly integrated with Rational tools, allowing development teams to gain the full benefits of the Unified Modeling Language™ (UML), software automation, and other industry best practices.
TOOL MENTORS:Oddly enough, they’re all Rational software products...

## Slide 50
Describes the effective implementation of key “Best Practices”
Control Changes
Manage Requirements
Use
Component Architectures
Develop
Iteratively
Model
Visually
Verify
Quality

## Slide 51
Elicit, organize, and document required functionality and constraints
Track and document tradeoffs and decisions
Business requirements are easily captured and communicated through use cases
Use cases are important planning instruments
Design Model
Implementation Model
Test Model
verifies
realization
influenced by
Use-Case Model

## Slide 52
  An initial design will likely be flawed with respect to its key requirements
  Late-phase discovery of design defects results in costly over-runs and/or project cancellation
Initial
Planning
Planning
Requirements
Analysis & Design
Implementation
Test
Deployment
Evaluation
Management
Environment

## Slide 53
T I M E
Subsystem
Testing
System Testing
Code & Unit
Testing
Design
Requirements
Analysis

## Slide 54
R
I
S
K
T I M E
Subsystem
Testing
System
Testing
Code & Unit
Testing
Design
Requirements
Analysis

## Slide 55
Transition
Risk
Inception
Elaboration
Construction
Preliminary
Iteration
Architect.
Iteration
Architect.
Iteration
Devel.
Iteration
Devel.
Iteration
Devel.
Iteration
Transition
Iteration
Transition
Iteration
Post-
deployment
Waterfall
Time

## Slide 56
  Critical risks are resolved before making large investments
  Initial iterations enable early user feedback
  Testing and integration are continuous
  Objective milestones provide short-term focus
  Progress is measured by assessing implementations
  Partial implementations can be deployed

## Slide 57
Component Architectures are based on independent, replaceable, modular components, they help to manage complexity and encourage re-use.
  The application is built from discrete executable components which are developed relatively independently of one another, potentially by different teams
  Assembly components may be shared between applications, creating opportunities for reuse, but also creating inter-project dependencies.
  component-based applications tend to be distributed.
System-
software
Middleware
Business-
specific
Application-
specific
Component-based Architecture with layers

## Slide 58
Aiding understanding of complex systems
Exploring and comparing design alternatives at a low cost
Forming a foundation for implementation
Capturing requirements precisely
Communicating decisions unambiguously
Code
Classes
Sub Systems
Visual Modeling raises the level of abstraction

## Slide 59
Create tests for each key scenario to ensure that all requirements are properly implemented
Verify software performance
Verify software reliability
Test every iteration
Development Deployment
Cost
Software problems are 100 to 1000 times more costly to find and repair after deployment

## Slide 60
Control, track and monitor changes to enable iterative development
Establish secure workspaces for each developer
  Provide isolation from changes made in other workspaces
  Control all software artifacts - models, code, docs, etc.
Automate integration and build management
ALERT
REPORT
Workspace
Management
Process
Integration
Parallel
Development
Build Management
CM is more than just check-in and check-out

## Slide 61
The result is software that is
  On Time
  On Budget
  Meets Users Needs
Project
Manager
Performance
Engineer
Release
Engineer
Analyst
Developer
Tester
Best
Practices
Develop Iteratively
Manage Requirements
Model Visually
Use Component Architectures
Verify Quality
Control Change
Notes: <number>

## Slide 62
Introduction
Phases
Core Workflows
Best Practices
Tools
Notes: <number>
The Rational Unified Process™ (RUP) is a Web-enabled software engineering process that enhances team productivity and delivers software best practices to all team members. This e-coach makes process practical by providing prescriptive guidelines, templates and examples for all critical e-development activities. RUP is a customizable framework, which can easily be adapted to work the way you work. It is tightly integrated with Rational tools, allowing development teams to gain the full benefits of the Unified Modeling Language™ (UML), software automation, and other industry best practices.
TOOL MENTORS:Oddly enough, they’re all Rational software products...

## Slide 63
The success of process adoption is significantly improved by the use of appropriate supporting tools.
Tool Mentors provide detailed descriptions of how to perform specific process activities or steps, or produce a particular artifact or report, using one or more tools.

## Slide 64
Rational Unified Process
RUP Builder
Rational Process Workbench
Rational Administrator
Rational Suite AnalystStudio
Rational ClearCase
Rational ClearQuest
Rational ProjectConsole
Rational PurifyPlus
Rational QualityArchitect

## Slide 65
Rational RequisitePro
Rational Robot
Rational Rose
Rational Rose RealTime
Rational SoDA
Rational TestManager
Rational Test RealTime
Rational TestFactory
Rational XDE Developer - Java Platform Edition
Rational XDE Developer - .NET Edition